PHASE – 2

Feasibility Study & Requirement Analysis

- Purpose

The Feasibility Study and Requirement Analysis phase is carried out to evaluate whether the proposed OpenStack private cloud can be successfully implemented using the available infrastructure, software, and organizational resources. This phase validates the requirements gathered in Phase 1 and identifies the most suitable architecture, deployment methodology, and technology stack for a production-grade environment.

The outcome of this phase provides confidence that the proposed solution is technically feasible, scalable, secure, and capable of meeting future business requirements.

# Objectives

The primary objectives of this phase are:

  - Analyze the requirements collected during the Requirement Gathering phase.

  - Evaluate the feasibility of deploying a production-grade OpenStack environment.

  - Assess available hardware, storage, and networking resources.

  - Select the appropriate OpenStack release and deployment tool.

  - Identify infrastructure gaps and required enhancements.

  - Estimate compute, storage, and network capacity.

  - Identify risks and mitigation strategies.

  - Finalize the production architecture before implementation.

# Existing Infrastructure Assessment

Before deployment, the available infrastructure was assessed to determine whether it meets the requirements for a highly available OpenStack production cluster.

Existing Infrastructure Summary

| Component | Status | Remarks |
| --- | --- | --- |
| Physical Servers | Available | 8 Enterprise Servers |
| CPU Resources | Available | Suitable for virtualization workloads |
| Memory | Available | Supports production deployment |
| Network Switches | Available | Enterprise Managed Switches |
| Storage Network | Available | Dedicated Storage Connectivity |
| Management Network | Available | Separate Management VLAN |
| Internet Connectivity | Available | Required for repository access and updates |
| Rack Space | Available | Production Data Center |
| Power Redundancy | Available | UPS and redundant power supply |

# Gap Analysis

The gap analysis identifies the difference between the current infrastructure and the desired production architecture.

| Existing State | Required State | Gap |
| --- | --- | --- |
| Standalone servers | HA OpenStack Cluster | Cluster configuration required |
| Basic networking | Multiple isolated production networks | VLAN implementation required |
| Local storage | Distributed Ceph Storage | Ceph deployment required |
| Manual deployment | Automated deployment | Kolla-Ansible required |
| Single point monitoring | Centralized monitoring | Monitoring stack required |
| No load balancing | HAProxy and Keepalived | HA configuration required |

# Technical Feasibility

The proposed solution is technically feasible because the selected technologies are well-supported, production-ready, and compatible with enterprise environments.

Technology Evaluation

Technology	Selection	Justification

OpenStack	Gazpacho	Stable enterprise release

Deployment Tool	Kolla-Ansible	Automated containerized deployment

| Container Runtime | Docker | Lightweight and production proven |
| --- | --- | --- |
| Storage | Ceph | Scalable distributed storage |
| Operating System | Ubuntu Server LTS | Long-term support |
| Automation | Ansible | Agentless automation |
| Load Balancer | HAProxy | High Availability |
| Virtual IP | Keepalived | Automatic failover |

# Cluster Sizing Analysis

Based on the collected requirements, the following production cluster configuration has been finalized.

## Proposed Cluster

Node Type	Quantity	Function

| Controller + Ceph | 3 | OpenStack Control Plane + Ceph MON/MGR |
| --- | --- | --- |
| Dedicated Ceph | 1 | Additional Storage Services |
| Compute | 4 | Virtual Machine Hosting |
| Total | 8 | Production Cluster |

# Compute Capacity Planning

The compute layer has been designed to support enterprise virtual machine workloads while maintaining room for future expansion.

Compute Resource Planning

Resource	Value

Compute Nodes	4

Virtualization	KVM

Hypervisor	QEMU/KVM

VM Scheduling	Nova Scheduler

Live Migration	Enabled

CPU Allocation Ratio	As per workload policy

Memory Allocation	Optimized for production

# Network Feasibility Analysis

A dedicated network design has been selected to isolate different traffic types, improving security, performance, and fault tolerance.

Planned Network Segments

|  | Network | Purpose |
| --- | --- | --- |
| Out-of-Band |  | Remote Hardware Management |
| Management |  | Server Administration |
| Public API |  | External API Access |
| Private API |  | Internal Service Communication |
| Tunnel |  | VXLAN/GRE Traffic |
| Self-Service |  | Tenant Networks |
| Storage Public |  | Client Access to Ceph |
| Storage Cluster |  | Ceph Replication |
| External |  | Internet Access |
| Enterprise iSCSI |  | SAN Connectivity |
| Enterprise NAS |  | NAS Connectivity |

# Storage Feasibility Analysis

The storage layer is designed using Ceph to provide distributed, fault-tolerant, and scalable storage for OpenStack services.

Storage Architecture

Storage Service	Backend

Nova Ephemeral Storage	Ceph RBD Cinder Volumes	Ceph RBD

Glance Images	Ceph RBD

Backups	Ceph

Object Storage	Ceph

Future Enterprise Storage Integration

|  | Storage Type | Purpose |
| --- | --- | --- |
| iSCSI SAN |  | High-performance block storage |
| NAS |  | Shared file storage |

# High Availability Feasibility

The production environment is designed without any single point of failure.

|  | Component | HA Mechanism |
| --- | --- | --- |
| Controllers |  | Multi-Controller Cluster |
| Database |  | MariaDB Galera |
| Messaging |  | RabbitMQ Cluster |
| APIs |  | HAProxy |
| Virtual IP |  | Keepalived |
| Storage |  | Ceph Replication |

# Security Feasibility

The proposed architecture supports enterprise security standards.

Security Features

Feature	Description

Keystone Authentication	Identity Management

RBAC	Role-Based Access Control

Security Groups	Network Isolation

TLS	Secure API Communication

SSH Key Authentication	Secure Server Access

Firewall Rules	Network Protection

Audit Logging	User Activity Tracking

# Deployment Tool Evaluation

Several deployment methods were evaluated before selecting Kolla-Ansible.

Deployment Method	Advantages	Limitations	Decision

Manual Deployment	Full Control	Time-consuming, error-

prone

Not Selected

DevStack	Suitable for Development Not Production Ready	Not Selected

OpenStack-Ansible	Flexible	Higher operational complexity

Not Selected

Kolla-Ansible

Containerized, automated, HA support, easier lifecycle management

Requires Docker environment

Selected

# Core Technology Stack — What We Use and Why

Component	Role in this Cluster	Why this Component

OpenStack (Gazpacho, 2026.1)

Kolla-Ansible

Ubuntu Server 24.04 LTS

Cloud control plane for compute, networking, and storage services

Deploys and manages OpenStack services as containers

Host operating system for all cluster nodes

Current SLURP release, actively maintained, suitable for enterprise production environments.

Simplifies deployment, upgrades, rollback, and supports High Availability (HA).

Long-term support, stable, secure, and fully compatible with Kolla-Ansible and Ceph.

Docker CE	Container runtime for

OpenStack services

Most widely tested runtime for Kolla-Ansible with strong community support.

Ceph (Tentacle, 20.2.x)

Unified storage backend for	Provides scalable, replicated, and highly block, object, and image storage available storage for OpenStack services.

OVN

(Neutron ML2/OVN)

MariaDB Galera Cluster

Software-defined networking backend

Central database for all OpenStack services

Delivers distributed networking with lower overhead and better scalability.

Multi-master database replication providing high availability and fault tolerance.

RabbitMQ	Message broker for inter-service Ensures reliable messaging and high

Cluster

communication

availability across OpenStack services.

Memcached	Token and session caching for

Keystone

Improves authentication performance by reducing database queries.

HAProxy + Keepalived

Load balancing and Virtual IP (VIP) management

Provides API load balancing and automatic failover for controller High Availability.

# OpenStack Version Comparison — Why Gazpacho Instead of Dalmatian

The previous design referenced Dalmatian (2024.2). That release has now reached end of life (EOL 29 April 2026) and no longer receives security patches — it should not be used for a new production build. The table below compares recent releases.

|  | Release | Series | SLURP | Status (Mid-2026) |
| --- | --- | --- | --- | --- |
| Yoga |  | 2023.1 Era | No | Obsolete / Unmaintained |

| Zed | 2022.2 | No | Obsolete / Unmaintained |
| --- | --- | --- | --- |
| Antelope | 2023.1 | Yes | Unmaintained |
| Bobcat | 2023.2 | No | Unmaintained |
| Caracal | 2024.1 | Yes | Unmaintained |

Dalmatian	2024.2	No	End of Life (29 Apr 2026) – Do Not

Use

Epoxy	2025.1	Yes	Maintained (Unmaintained from Oct

2026)

Flamingo	2025.2	No	Maintained until Apr 2027

Gazpacho (Selected)

2026.1	Yes	Current Release, Actively Maintained

# Latest vs Recommended-Stable Version

Component

Latest Available (Mid-2026)

Recommended for	Reason This Build

OpenStack 2026.1

Gazpacho

2026.1 Gazpacho	Current SLURP release with long-term

support and enterprise stability.

Kolla-Ansible

2026.1 Branch	2026.1 Branch	Must match the OpenStack release

exactly for compatibility.

Ubuntu Server

26.04 LTS (Apr 24.04 LTS

2026)

Proven compatibility with Kolla-Ansible, Ceph, and production deployments.

Ceph	20.2.2 Tentacle 20.2.2 Tentacle	Better long-term support; recommended

for enterprise storage deployments.

RabbitMQ 4.3.x	4.2.x (Long-Support Branch)

MariaDB	12.x Rolling	11.4 LTS (or 12.3 LTS

once qualified)

Extended support lifecycle and production stability.

LTS releases provide greater stability for production databases.

Docker CE Current Stable

Channel

Ships with

Current Stable Channel at Deployment Time

Version Bundled with

Use the version validated by Kolla-Ansible 2026.1 requirements.

Maintained in sync with the OpenStack

OVN

Gazpacho Neutron

2026.1

release for compatibility.

# Risk Assessment

Risk	Impact	Mitigation

Hardware Failure	High	Multi-controller HA and Ceph replication

Network Failure	High	Redundant network paths and VLAN separation

Storage Failure	High	Ceph replication and monitoring

Deployment Failure	Medium	Validate inventory and run pre-checks

Configuration Errors	Medium	Peer review and staged deployment

Capacity Exhaustion	Medium	Regular capacity monitoring and scaling

# Constraints

Constraint	Description

Hardware Resources	Limited to the initial 8-node cluster

Deployment Window	Must align with approved maintenance schedule

Network Configuration	Requires coordination with the network team

Storage Capacity	Limited by available disks until expansion

Budget	Must remain within the approved infrastructure budget