PHASE – 3

Solution Planning

- Purpose

After completing the requirement gathering and feasibility analysis, the next step is to develop a detailed implementation strategy for the OpenStack production environment. This phase establishes the deployment sequence, infrastructure planning, configuration standards, network allocation, storage planning, and operational guidelines that will be followed during the implementation phase.

The purpose of this phase is to ensure that every infrastructure component is planned in advance to minimize deployment risks and provide a structured roadmap for building the production cloud environment.

# Planning Scope

The planning activities cover the following areas:

  - Production infrastructure planning

  - OpenStack service planning

  - Cluster architecture planning

  - Network segmentation planning

  - Storage architecture planning

  - High Availability planning

  - Security planning

  - Capacity planning

  - Deployment sequencing

  - Configuration management planning

# Infrastructure Planning

The production environment will be built using eight physical servers. Instead of assigning services randomly, each node will be planned according to its functionality to improve availability, simplify maintenance, and balance workloads.

Planned Infrastructure Layout

Node Category		Planned Quantity

Primary Purpose

Controller + Ceph	3	OpenStack Control Plane and Ceph Monitor Services Dedicated Ceph	1	Distributed Storage Services

Compute	4	Virtual Machine Hosting

# OpenStack Service Planning

The required OpenStack services are grouped according to their operational functionality.

## Service Group	Planned Services

Identity Services	Keystone

Compute Services	Nova

Networking Services	Neutron

Image Services	Glance

Storage Services	Cinder

Dashboard Services	Horizon

Placement Services	Placement

Orchestration	Heat (Future Expansion)

Monitoring	Planned for Future Integration

# Cluster Planning

The cluster will be designed to eliminate single points of failure by distributing critical services across multiple controller nodes.

Cluster Planning Overview

# Network Planning Strategy

To ensure traffic isolation and improve performance, each type of communication will use a dedicated network.

## Planned Network Usage

|  | Network | Planned Traffic |
| --- | --- | --- |
| Out-of-Band |  | Remote Server Management |
| Management |  | Server Administration |
| Public API |  | External API Requests |
| Private API |  | Internal OpenStack Communication |
| Tunnel |  | VXLAN Traffic |
| Self-Service |  | Tenant Virtual Networks |
| Storage Public |  | Client Access to Ceph |
| Storage Cluster |  | Ceph Replication |
| External |  | Floating IP Traffic |
| Enterprise iSCSI |  | SAN Connectivity |
| Enterprise NAS |  | Shared Storage |

# IP Address Planning

Each network will have its own subnet to simplify routing, improve security, and reduce broadcast traffic.

|  | Network | Sample Subnet |
| --- | --- | --- |
| Management |  | 192.168.10.0/24 |
| Public API |  | 192.168.20.0/24 |
| Private API |  | 192.168.30.0/24 |
| Tunnel |  | 192.168.40.0/24 |
| Storage Public |  | 192.168.50.0/24 |
| Storage Cluster |  | 192.168.60.0/24 |
| External |  | Organization Public Network |
| iSCSI |  | 192.168.70.0/24 |
| NAS |  | 192.168.80.0/24 |

Note: The final IP addressing scheme will be assigned according to the organization's network standards during implementation.

# Storage Planning

The storage design is planned to support both internal distributed storage and future enterprise storage integration.

## Storage Planning Matrix

Storage Component	Planned Backend

VM Disks	Ceph RBD

Image Repository	Ceph

Block Storage	Ceph

Backup Storage	Ceph

Enterprise SAN	iSCSI

Enterprise File Storage	NAS

# High Availability Planning

To maintain service continuity during hardware or software failures, redundancy is incorporated into the architecture.

## Component	Planned HA Solution

API Access	HAProxy + Keepalived

Database	MariaDB Galera Cluster

Message Queue	RabbitMQ Cluster

Storage	Ceph Replication

Controllers	Multi-Controller Deployment

# Configuration Planning

Before deployment, configuration standards will be finalized to maintain consistency across all nodes.

## Configuration Items

  - Standard hostname naming convention

  - Network interface mapping

  - Docker configuration

  - Python environment

  - Kolla-Ansible inventory structure

  - Global configuration parameters

  - TLS certificate configuration

  - DNS and NTP configuration

# Validation Planning

The deployment will not proceed to production until all planned validation checks are completed successfully.

## Planned Validation Activities

Validation Area		Expected Outcome Network Connectivity	All nodes communicate successfully API Availability	OpenStack APIs are accessible

Storage Availability	Ceph cluster reports healthy status Compute Registration	All compute nodes join the cluster Image Upload	Images can be uploaded successfully

Volume Creation	Cinder volumes are created successfully

Instance Launch	Virtual machines boot successfully

Floating IP	External connectivity is verified