PHASE – 6

Deployment & Configuration

- Purpose

The OpenStack Platform Deployment & Configuration phase focuses on deploying the OpenStack cloud platform using Kolla-Ansible and configuring all required services to create a fully operational production environment. This phase follows the infrastructure design and environment preparation phases, ensuring that all prerequisites are satisfied before deployment begins.

The deployment is executed in a controlled and sequential manner to ensure service dependencies are met, configurations remain consistent, and the environment is prepared for validation and production use.

# Objectives

The objectives of this phase are:

  - Deploy the OpenStack platform using Kolla-Ansible.

  - Configure production-ready OpenStack services.

  - Integrate Ceph as the storage backend.

  - Configure networking and high availability services.

  - Verify successful deployment of all containers.

  - Ensure the platform is ready for testing and validation.

# Deployment Methodology

A phased deployment methodology is adopted to minimize deployment risks and simplify troubleshooting. Each stage is completed and verified before proceeding to the next stage.

### Stage	Description

Deployment Initialization	Configure Kolla-Ansible environment and deployment parameters

Infrastructure Bootstrap	Prepare all nodes with required dependencies Configuration Validation	Execute pre-deployment checks

Service Deployment	Deploy OpenStack services as containers

Service Configuration	Apply production configurations

Platform Verification	Verify deployment health and service availability

# Deployment Workflow

### Step	Activity	Expected Output

1	Prepare Kolla-Ansible

deployment environment

Deployment framework ready

2	Configure inventory	All nodes assigned to correct roles

3	Configure deployment parameters Global configuration completed

4	Bootstrap all nodes	Dependencies installed

5	Execute pre-check validation	Environment validated

6	Download container images	Images available locally

7	Deploy OpenStack platform	Services installed successfully

8	Apply post-deployment

configuration

Platform configured

9	Verify deployment	Platform operational

# Inventory Configuration

The Kolla-Ansible inventory defines how OpenStack services are distributed across the production cluster. Proper inventory configuration ensures that services are deployed to the intended nodes and that redundancy is maintained.

## Inventory Planning

|  | Node Role | Planned Function |
| --- | --- | --- |
| Controller Nodes |  | Host control plane services |
| Compute Nodes |  | Run virtual machine workloads |
| Ceph Nodes |  | Provide distributed storage services |
| Deployment Node |  | Execute Kolla-Ansible deployment |

# Deployment Configuration

Before deployment, the following configuration parameters are finalized.

### Configuration Item	Description

OpenStack Release	Gazpacho

Container Runtime	Docker

Virtual IP (VIP)	Shared endpoint for API access

Network Interfaces	Mapped according to design

Storage Backend	Ceph

Internal VIP	Configured

External VIP	Configured (if applicable)

TLS Configuration	Enabled based on organizational policy

# Container-Based Deployment

Kolla-Ansible deploys each OpenStack component as a Docker container. This approach provides service isolation, simplified lifecycle management, and easier upgrades.

## Container Deployment Benefits

  - Standardized deployment across all nodes.

  - Simplified service management.

  - Faster service recovery.

  - Consistent runtime environment.

  - Easier version management.

  - Simplified future upgrades.

# OpenStack Service Deployment

The following core services are deployed during this phase.

|  | Service | Function |
| --- | --- | --- |
| Keystone |  | Identity and authentication |
| Glance |  | Image management |
| Nova |  | Compute management |
| Neutron |  | Network management |
| Cinder |  | Block storage management |
| Horizon |  | Web dashboard |
| Placement |  | Resource tracking |

HAProxy	Load balancing

Keepalived	Virtual IP management

RabbitMQ	Message queue

MariaDB Galera	Database cluster

Memcached	Caching service

# Ceph Storage Integration

Ceph is integrated with OpenStack to provide distributed and highly available storage services.

Integration Components

### OpenStack Service	Ceph Integration

Glance	Image storage

Cinder	Block volume storage

Nova	Instance disks (RBD)

Backup Services	Ceph backend

# Deployment Validation Checkpoints

After deployment, validation checkpoints are performed to ensure that all components are functioning correctly.

### Checkpoint	Expected Result

Controller Services	Active

Compute Services	Registered

Ceph Cluster	HEALTH_OK

RabbitMQ Cluster	Running

MariaDB Galera	Synchronized

Horizon Dashboard	Accessible

API Endpoints	Reachable

Docker Containers	Running

# Deployment Logs & Audit Records

Deployment activities are documented for troubleshooting and future reference.

### Document	Purpose

Deployment Log	Record deployment activities

Configuration Backup	Preserve deployment settings

Container Status Report	Verify service status

Health Check Report	Record platform health

Deployment Summary	Final deployment record

# Deployment Completion Criteria

The deployment phase is considered complete when:

  - All OpenStack services are successfully deployed.

  - Controller nodes are synchronized.

  - Compute nodes are registered and operational.

  - Ceph storage is fully integrated.

  - API endpoints are accessible.

  - Horizon dashboard is available.

  - No critical deployment issues remain.

  - The environment is ready for functional testing.