PHASE – 7

Testing & Validation

- Purpose

The Testing and Validation phase is conducted after the successful installation and configuration of the OpenStack environment. The objective is to verify that all deployed services operate correctly, interact as expected, and satisfy the functional, performance, and availability requirements defined during the planning phase.

This phase helps identify and resolve issues before the environment is moved into production, ensuring a stable and reliable cloud platform.

# Objectives

### The objectives of this phase are to:

  - Verify the health of all OpenStack services.

  - Validate communication between OpenStack components.

  - Test compute, networking, and storage operations.

  - Verify High Availability (HA) functionality.

  - Evaluate system performance under workload.

  - Confirm security controls are functioning correctly.

  - Ensure the environment is ready for production deployment.

# Testing Strategy

### Testing is performed in multiple stages to validate different aspects of the infrastructure.

#### Testing Level	Purpose

Infrastructure Testing	Verify hardware, operating system, and network readiness

Functional Testing	Validate OpenStack services and features

Integration Testing	Confirm interaction between integrated services

Performance Testing	Measure system performance under load

High Availability Testing	Validate failover and redundancy mechanisms

Security Testing	Verify authentication, authorization, and network protection

User Acceptance Testing (UAT)	Confirm that the platform meets operational expectations

# Infrastructure Validation

### Before testing OpenStack services, the infrastructure components should be validated.

#### Validation Item	Expected Result

All Nodes Reachable	Successful

Network Connectivity	Successful

DNS Resolution	Successful

Time Synchronization	Successful

Docker Services	Running

Ceph Cluster	HEALTH_OK

Storage Devices	Accessible

# Functional Testing

### Each OpenStack service is tested individually to verify its functionality.

| Service | Test Scenario | Expected Result |
| --- | --- | --- |
| Keystone | User authentication | Login successful |
| Glance | Upload image | Image available |
| Nova | Create virtual machine | VM created successfully |
| Neutron | Create network | Network available |
| Cinder | Create volume | Volume created |
| Horizon | Access dashboard | Dashboard accessible |
| Placement | Resource reporting | Resources visible |

# Integration Testing

### Integration testing verifies communication between different OpenStack services.

#### Integration	Validation

Nova ↔ Neutron	Instance receives network connectivity

Nova ↔ Glance	Instance boots from image

Nova ↔ Cinder	Volume attached successfully

Keystone ↔ Horizon	User authentication works

Neutron ↔ Floating IP	External connectivity established

Ceph ↔ Cinder	Volume provisioning successful

Ceph ↔ Glance	Images stored in Ceph

# Virtual Machine Validation

A sample virtual machine is created to verify the complete provisioning workflow.

## Validation Activities

  - Create project

  - Create user

  - Upload image

  - Create flavor

  - Create network

  - Create subnet

  - Create router

  - Create security group

  - Launch virtual machine

  - Assign floating IP

  - Verify SSH connectivity

# Storage Validation

### Storage functionality is verified using the following test cases.

|  | Test Case | Expected Result |
| --- | --- | --- |
| Create Volume |  | Successful |
| Attach Volume |  | Successful |
| Detach Volume |  | Successful |
| Delete Volume |  | Successful |

Upload Image	Successful

Boot from Volume	Successful

Ceph Health Check	HEALTH_OK

# Network Validation

### The networking configuration is validated to ensure connectivity across the cloud environment.

#### Test	Expected Result

Internal VM Communication	Successful

External Connectivity	Successful

Floating IP Assignment	Successful

DHCP Allocation	Successful

DNS Resolution	Successful

VXLAN Communication	Successful

Router Configuration	Operational

# High Availability (HA) Testing

### To verify resilience, failover scenarios are executed.

#### Scenario	Expected Behaviour

Controller Node Failure	Services continue from remaining controllers

RabbitMQ Failure	Cluster remains operational

Database Node Failure	Galera continues operating

HAProxy Failure	VIP switches to another node

Ceph OSD Failure	Storage remains available

Compute Node Failure	Other compute nodes continue serving workloads

# Performance Testing

### Performance tests ensure that the infrastructure can handle expected workloads.

#### Test Area	Validation

CPU Utilization	Within acceptable threshold

Memory Usage	Stable under load

Disk Performance	Acceptable IOPS

API Response Time	Meets operational requirements

VM Boot Time	Within defined benchmark

Network Throughput	Meets expected bandwidth

# Security Validation

### The security posture of the deployment is verified.

#### Validation	Expected Result

Keystone Authentication	Successful

Role-Based Access Control	Policies enforced

Security Groups	Traffic filtered correctly

SSH Access	Restricted to authorized users

API Access	Accessible only to authorized users

TLS Communication	Secure connections established

# Acceptance Criteria

### The environment will be considered ready for production when:

  - All OpenStack services are operational.

  - All functional test cases pass.

  - Integration between services is successful.

  - High Availability tests complete successfully.

  - Storage and networking operate without errors.

  - No critical issues remain unresolved.