PHASE – 8

Production Go-Live & Operational Handover

- Purpose

The Production Go-Live and Operational Handover phase marks the official transition of the OpenStack platform from the implementation stage to the production environment. This phase ensures that all deployment activities have been successfully completed, validation tests have been approved, and the platform is ready to host production workloads.

The phase also includes operational readiness verification, production activation, documentation handover, and establishment of monitoring and support processes.

# Objectives

The primary objectives of this phase are:

  - Transition the OpenStack environment to production.

  - Perform final production readiness verification.

  - Activate all production services.

  - Verify accessibility for authorized users.

  - Enable monitoring and backup services.

  - Complete operational documentation.

  - Complete project handover.

# Production Readiness Assessment

Before declaring the platform as production-ready, a final assessment should be performed.

### Assessment Area	Verification

OpenStack Services	Running and healthy

Compute Nodes	Registered and operational

Ceph Cluster	HEALTH_OK

API Endpoints	Accessible

Horizon Dashboard	Accessible

Network Services	Operational

Storage Services	Operational

High Availability	Verified

# Production Go-Live Checklist

The following activities should be completed before the production environment is made available.

### Activity	Status

Final Configuration Review	Completed Production Configuration Applied Completed Production Network Enabled Completed Service Health Verification	Completed Monitoring Enabled	Completed

Backup Enabled	Completed

Documentation Updated	Completed Platform Approved for Production Completed

# Production Activation Process

Once all validation checks have been completed successfully, the OpenStack platform can be activated for production use.

## Production Activation Activities

  - Enable production API endpoints.

  - Enable external network access.

  - Activate Floating IP allocation.

  - Enable project and tenant creation.

  - Publish service endpoints.

  - Verify production DNS records.

  - Confirm dashboard accessibility.

  - Verify production certificates.

# Operational Readiness Verification

The production platform should be reviewed to ensure that routine operational activities can be performed without issues.

### Operational Area	Expected Status

User Authentication	Working

Instance Provisioning	Successful

Image Management	Available

Volume Management	Available

Network Management	Operational

Dashboard Access	Operational

Logging	Active

Alerts	Active

# Production Monitoring Enablement

Continuous monitoring is activated to track the health and performance of the production environment.

## Monitoring Scope

### Monitoring Area	Purpose

Compute Nodes	CPU, Memory, Service Health

Controller Nodes	Service Availability

Ceph Storage	Cluster Health

Network	Interface and Connectivity Status

API Services	Response Time

Docker Containers	Container Health

System Logs	Error Detection

# Backup Initialization

Backup procedures should be enabled before the platform is handed over for operational use.

## Initial Backup Activities

### Backup Item	Purpose

Kolla-Ansible Configuration	Restore deployment settings

Inventory Files	Node role recovery

Ceph Configuration	Storage recovery

Database Configuration	Service restoration

TLS Certificates	Secure communication recovery

Platform Documentation	Operational reference

# Operational Documentation

The following documents should be finalized and stored for future operational activities.

### Document	Purpose

Infrastructure Architecture	Platform reference

Deployment Guide	Future deployments

Configuration Guide	Configuration reference

Backup & Restore Guide	Recovery procedures

Operations Manual	Daily administration

Troubleshooting Guide	Issue resolution

Service Inventory	Platform overview

# Production Acceptance Criteria

The platform is considered successfully transitioned to production when the following conditions are satisfied.

### Acceptance Criteria	Expected Result

All services operational	Yes

No critical deployment issues	Yes

Platform accessible	Yes

Monitoring operational	Yes

Backup operational	Yes

Documentation completed	Yes

Operational readiness confirmed	Yes

# Go-Live Risk Review

Even after deployment, a final review of operational risks should be performed.

### Potential Risk	Mitigation Strategy

Unexpected service interruption	Maintain rollback plan

Increased resource usage	Monitor utilization continuously

Storage growth	Monitor Ceph capacity

Network congestion	Monitor bandwidth and latency

Configuration drift	Maintain configuration backups

Security incidents	Enable continuous log monitoring

# Rollback Preparedness

Although production deployment is expected to be successful, rollback procedures should remain available during the stabilization period.

## Rollback Conditions

  - Critical service failure

  - Major network outage

  - Storage failure

  - Data inconsistency

  - Failed production validation

## Rollback Actions

  - Restore validated configurations.

  - Recover databases from backup.

  - Restore Ceph configuration if required.

  - Revert recent configuration changes.

  - Revalidate platform health before reactivation.

# Stabilization Period

After production activation, the platform enters a stabilization period during which continuous observation is performed.

Typical activities include:

  - Monitor system health.

  - Review application and infrastructure logs.

  - Verify service availability.

  - Observe resource utilization.

  - Resolve post-deployment issues.

  - Fine-tune configurations if necessary.

# Deliverables

The following deliverables are produced during this phase.

### Deliverable	Description

Production Readiness Report	Confirms production status

Go-Live Checklist	Completed production checklist Operational Handover Document	Transfer to operations Monitoring Configuration Report	Active monitoring configuration Backup Initialization Report	Initial backup verification Production Validation Report	Final validation summary Platform Acceptance Report	Official production approval